NEXUS ADVISORY GROUP

Accounting · Tax · Business Consulting

WEBSITE MVP SCOPE DOCUMENT

Minimum Viable Product — Phase 1 Release

| Document Type | MVP Scope & Feature Prioritization |
| --- | --- |
| Version | 1.0 — Initial Release |
| Prepared For | Nexus Advisory Group — Executive Team |
| Prepared By | Product & Strategy Team |
| Date | Q1 2025 |
| Status | APPROVED FOR DEVELOPMENT |

# 1. Executive Summary

Nexus Advisory Group is launching a professional website to establish a digital presence, attract qualified leads, and convert visitors into booked consultations. This MVP Scope Document defines the minimum viable product — the smallest set of features that delivers genuine business value and positions the firm for growth.

The MVP will be delivered in a single focused phase within 8–10 weeks. Post-launch, optional features (Client Portal, Online Payments, Live Chat AI) will be scoped into Phase 2 based on usage data and client feedback.

# 2. Business Objectives

### Primary Goals

- Establish a credible, professional online presence for Nexus Advisory Group

- Generate inbound leads through SEO-optimised content and clear calls-to-action

- Enable frictionless appointment booking via Calendly integration

- Build trust through testimonials, case studies, and transparent service descriptions

- Provide a low-maintenance platform the team can update without developer help

### Success Metrics (12 Months Post-Launch)

| Metric | Baseline | Target |
| --- | --- | --- |
| Monthly website visitors | 0 | 2,000+ |
| Lead form submissions / month | 0 | 40+ |
| Consultation bookings / month | 0 | 20+ |
| WhatsApp enquiries / month | 0 | 30+ |
| Newsletter subscribers (6 mo) | 0 | 500+ |
| Google Search ranking (target kws) | Unranked | Page 1 |

# 3. Target Audience

The website serves three distinct audience segments:

| Segment | Profile | Primary Need |
| --- | --- | --- |
| SME Owners | Small-to-medium business owners, 5–100 staff, ₦5M–₦500M revenue | Bookkeeping, tax filing, financial clarity |
| Startups | Founders raising capital or formalising operations | Business structuring, compliance, investor-ready accounts |
| Individuals | High-net-worth individuals and salary earners | Personal tax advisory, estate planning, PAYE compliance |
| Corporations | Mid-to-large companies seeking outsourced finance functions | Audit support, management accounts, strategic advisory |

# 4. MVP Feature Set

Features are classified using MoSCoW prioritisation: Must Have (M), Should Have (S), Could Have (C), Won't Have in MVP (W).

## 4.1  Pages — Must Have

| Page | Key Components | Priority |
| --- | --- | --- |
| Home | Hero headline, value proposition, services grid, social proof strip, CTA banner | M |
| Services | Accounting, Tax, Business Consulting — descriptions, benefits, ideal clients | M |
| About | Firm story, mission & vision, team profiles with photos | M |
| Contact | Contact form, phone, email, Google Maps embed, business hours | M |
| Blog (skeleton) | Category-filtered article listing, individual post template, SEO meta | S |
| FAQ | Accordion-style Q&A, structured data markup for Google snippets | S |

## 4.2  Functionality — Must Have

- "Book a Consultation" CTA button — fixed in header + embedded in every page

- Calendly popup / embed for direct scheduling (no back-and-forth emails)

- WhatsApp chat widget — floating button, pre-filled message, mobile deep-link

- Contact form with email notification and basic spam protection (reCAPTCHA)

- Newsletter signup — MailChimp / Brevo integration

- Mobile-first responsive layout — tested on iOS Safari, Android Chrome

- On-page SEO — title tags, meta descriptions, Open Graph, schema markup

- Google Analytics 4 + Google Search Console integration

- SSL/HTTPS — required from day one

## 4.3  Functionality — Should Have

- Testimonials carousel on Home and Services pages

- Case studies section (3 anonymised examples at launch)

- Blog with minimum 5 seed articles (keyword-targeted)

- FAQ with 15–20 questions across service categories

- Sitemap.xml and robots.txt for crawler optimisation

- Cookie consent banner (NDPR / GDPR compliant)

## 4.4  Functionality — Could Have (Phase 2)

- Client Portal — secure document upload/download, invoice view

- Online payment integration — Paystack / Flutterwave for retainer invoices

- Live chat support — Intercom or Crisp with bot auto-responses

- AI-powered chat widget trained on firm's service FAQs

- Job vacancies / careers page

- Resource library — downloadable tax guides, checklists

## 4.5  Won't Have in MVP

- Client-facing accounting dashboard or reporting tool

- E-commerce (selling digital products)

- Multi-language support

- Membership or subscription portal

# 5. Technology Stack

| Layer | Recommended Option | Rationale |
| --- | --- | --- |
| CMS / Framework | WordPress (Elementor Pro) or Webflow | Low maintenance, SEO-friendly, team can update content |
| Hosting | WP Engine / Cloudways (Nigeria region or closest) | Managed WordPress, SSL included, CDN, daily backups |
| Scheduling | Calendly (free tier sufficient at launch) | Proven UX, iCal sync, automatic reminders |
| Email Marketing | Brevo (ex-Sendinblue) or Mailchimp | Free tier, automation, GDPR tools |
| Analytics | Google Analytics 4 | Free, industry standard, integrates with Search Console |
| Forms | WPForms / Elementor Forms | Drag-and-drop builder, reCAPTCHA, email notification |
| WhatsApp Widget | Elfsight WhatsApp Chat or WP plugin | One-click install, mobile-optimised |
| Security | Wordfence + Cloudflare (free tier) | Firewall, DDoS protection, SSL caching |

# 6. Delivery Timeline

| Week | Phase | Deliverables |
| --- | --- | --- |
| 1–2 | Discovery & Design | Wireframes, brand assets, copy brief, design system |
| 3–4 | Design Approval | High-fidelity mockups for all 4 pages, client sign-off |
| 5–6 | Development Sprint 1 | Home + Services pages built, mobile responsive |
| 7 | Development Sprint 2 | About + Contact pages, integrations (Calendly, WhatsApp, forms) |
| 8 | Content & SEO | Blog seed articles, FAQ, meta tags, sitemaps, GA4 setup |
| 9 | QA & Testing | Cross-browser, mobile, performance (Core Web Vitals), accessibility |
| 10 | Launch | DNS, SSL, final review, go-live, post-launch monitoring |

# 7. Budget Estimate (MVP Only)

Estimates are indicative and depend on vendor selection and scope confirmations.

| Item | Estimated Cost (USD) | Notes |
| --- | --- | --- |
| Design (UX/UI) | $1,500 – $3,000 | 5 page mockups + design system |
| Development (WordPress) | $2,000 – $4,000 | Build, integrations, mobile QA |
| Copywriting (6 pages + 5 blogs) | $800 – $1,500 | SEO-optimised professional copy |
| Hosting (annual) | $200 – $600 | Managed WP Engine or Cloudways |
| Domain (annual) | $15 – $30 | .com or .ng registration |
| Plugins & Tools (annual) | $200 – $500 | Elementor Pro, Wordfence, WPForms |
| TOTAL (one-time + Year 1) | $4,715 – $9,630 | Excludes paid advertising |

# 8. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Content delays from client team | High | Provide copy templates and brief; assign dedicated content owner |
| Scope creep adding Phase 2 features early | Medium | Strict MoSCoW governance; change request process required for additions |
| Low organic search traffic initially | High | Launch Google Ads campaign alongside SEO; expect 3–6 months for organic traction |
| Calendly adoption by team members | Low | Training session during Week 9; shared team Calendly account recommended |
| Performance issues on Nigerian mobile networks | Medium | Image compression, lazy loading, Cloudflare CDN, target < 3s LCP |

# 9. Approvals & Next Steps

Upon approval of this MVP Scope, the following actions should be taken immediately:

- Assign internal Project Owner and Content Lead

- Select and brief design/development agency or freelancer

- Register domain name and provision hosting environment

- Create Calendly account and connect to firm calendar

- Begin collecting team photos, bios, and client testimonials

- Schedule Week 1 kickoff meeting with all stakeholders

Nexus Advisory Group — Confidential

This document is intended for internal use only. © 2025 Nexus Advisory Group. All rights reserved.