NEXUS ADVISORY GROUP

Accounting · Tax · Business Consulting

PRODUCT REQUIREMENTS DOCUMENT

Corporate Website — Full Feature Specification

Phases 1 & 2  |  Version 2.0

| Document Status | FINAL — Approved for Development |
| --- | --- |
| Version | 2.0 |
| Author | Product & Strategy Team |
| Stakeholders | Executive Committee, Marketing, IT, Operations |
| Phase 1 Target | Q2 2025 (MVP Launch) |
| Phase 2 Target | Q4 2025 (Enhanced Features) |
| Last Updated | March 2025 |

# 1. Introduction

## 1.1 Purpose

This Product Requirements Document (PRD) defines the complete functional and non-functional requirements for the Nexus Advisory Group corporate website. It serves as the single source of truth for design, development, QA, and stakeholder alignment across all delivery phases.

## 1.2 Scope

This PRD covers:

- Phase 1 (MVP): Core website with 4 pages, consultation booking, WhatsApp integration, SEO foundations

- Phase 2 (Enhanced): Client portal, online payments, live chat, AI assistant, advanced analytics

- All third-party integrations required across both phases

- Non-functional requirements: performance, security, accessibility, and compliance

## 1.3 Definitions

| Term | Definition |
| --- | --- |
| MVP | Minimum Viable Product — the smallest feature set that delivers business value |
| CTA | Call-to-Action — button or prompt encouraging a desired user action |
| CMS | Content Management System — backend tool for updating site content |
| LCP | Largest Contentful Paint — Core Web Vital measuring perceived load speed |
| CWV | Core Web Vitals — Google's set of user experience performance metrics |
| NDPR | Nigeria Data Protection Regulation — governs personal data processing in Nigeria |

# 2. Product Goals & Vision

## 2.1 Vision Statement

"To be the most trusted digital touchpoint for businesses and individuals seeking expert financial guidance in Nigeria — combining the authority of a leading advisory firm with the accessibility of a modern digital service."

## 2.2 Strategic Objectives

| # | Objective | Description |
| --- | --- | --- |
| 1 | Trust & Credibility | Establish authority through professional design, team profiles, and social proof |
| 2 | Lead Generation | Drive qualified enquiries through SEO, CTAs, and frictionless contact methods |
| 3 | Conversion | Convert visitors to booked consultations via Calendly and WhatsApp |
| 4 | Client Retention | Support existing clients with portal access and regular value content |
| 5 | Scalability | Build on a platform that grows with the firm without rebuilding |

# 3. User Personas & Stories

## 3.1 Persona 1 — The SME Owner

Chidi, 42, runs a Lagos-based import business with 15 staff. He needs reliable bookkeeping and annual tax filing. He is time-poor and makes decisions on mobile.

### User Stories

- As Chidi, I want to quickly understand what accounting services are offered so that I can determine if this firm can handle my business needs.

- As Chidi, I want to book a consultation from my phone in under 2 minutes so that I don't have to call during business hours.

- As Chidi, I want to WhatsApp the firm directly so that I can ask a quick question without committing to a formal appointment.

## 3.2 Persona 2 — The Startup Founder

Aisha, 29, recently closed a seed round. She needs business registration advice, FIRS compliance, and investor-ready financial statements.

### User Stories

- As Aisha, I want to see case studies of startups the firm has helped so that I trust they understand the startup ecosystem.

- As Aisha, I want to read blog articles on startup tax obligations so that I can assess the firm's expertise before engaging.

- As Aisha, I want to upload incorporation documents through a secure portal so that onboarding is efficient.

## 3.3 Persona 3 — The Corporate Procurement Officer

Emeka, 51, evaluates outsourced finance partners for a 200-person company. He needs credentials, regulatory compliance proof, and service breadth.

### User Stories

- As Emeka, I want to review the team's qualifications and ICAN/ACCA certifications so that I can validate professional standing.

- As Emeka, I want to download a service brochure so that I can share it with my CFO and Board.

- As Emeka, I want to submit an RFQ through a contact form so that formal procurement processes are followed.

# 4. Functional Requirements

## 4.1 Global Elements (All Pages)

| ID | Requirement | Acceptance Criteria | Phase |
| --- | --- | --- | --- |
| GE-01 | Navigation bar with logo, page links, and CTA button | Sticky header, visible on all breakpoints, active state on current page | Phase 1 |
| GE-02 | "Book a Consultation" button in header | Opens Calendly popup, tracked as conversion event in GA4 | Phase 1 |
| GE-03 | WhatsApp floating chat widget | Bottom-right fixed, pre-filled message, opens WhatsApp on click/tap | Phase 1 |
| GE-04 | Footer with links, contact info, and newsletter form | All links functional, email validation on newsletter form | Phase 1 |
| GE-05 | Cookie consent banner | NDPR compliant, persists preference in local storage, blocks GA until accepted | Phase 1 |
| GE-06 | Mobile responsive layout | Fully functional on 320px–1920px screens | Phase 1 |

## 4.2 Home Page

| ID | Requirement | Acceptance Criteria | Phase |
| --- | --- | --- | --- |
| HP-01 | Hero section: headline, subheadline, dual CTAs, background image | Above the fold on desktop and mobile, LCP < 2.5s | Phase 1 |
| HP-02 | Value proposition strip (3–4 icons with labels) | Clear differentiators, icon + 1-line label each | Phase 1 |
| HP-03 | Services overview grid (3 cards) | Links to detailed services page sections | Phase 1 |
| HP-04 | Testimonials carousel | Auto-advances, manual controls, min 3 testimonials, WCAG 2.1 AA | Phase 1 |
| HP-05 | Trust indicators: client logos or stat counters | Animated counters on scroll, at least 3 data points | Phase 1 |
| HP-06 | CTA banner above footer | High-contrast section with headline + Calendly CTA | Phase 1 |
| HP-07 | Blog preview (3 latest posts) | Dynamic from CMS, thumbnail + title + date + read more link | Phase 1 (S) |

## 4.3 Services Page

| ID | Requirement | Acceptance Criteria | Phase |
| --- | --- | --- | --- |
| SP-01 | Accounting section: description, benefits list, ideal clients | Anchored section, jump navigation from any service reference | Phase 1 |
| SP-02 | Tax Consulting section: description, benefits list, ideal clients | Includes personal and corporate tax sub-sections | Phase 1 |
| SP-03 | Business Consulting section: description, benefits list, ideal clients | Covers strategy, compliance, and business structuring | Phase 1 |
| SP-04 | Per-service CTA: "Book a Consultation" + "Contact Us" | Each section has its own CTA, tracked separately in GA4 | Phase 1 |
| SP-05 | Case studies section: 3 anonymised client stories | Includes industry, challenge, solution, result | Phase 1 (S) |
| SP-06 | Downloadable service brochure (PDF) | Gated by email capture form, download tracked in GA4 | Phase 2 |

## 4.4 About Page

| ID | Requirement | Acceptance Criteria | Phase |
| --- | --- | --- | --- |
| AP-01 | Company background narrative | 350–500 words, founding story, growth milestones | Phase 1 |
| AP-02 | Mission, Vision, Values block | Visual card-based layout, 3 items | Phase 1 |
| AP-03 | Team profiles grid | Photo, name, title, qualifications, LinkedIn link (optional) | Phase 1 |
| AP-04 | Regulatory & professional memberships | ICAN, ACCA, FIRS, CAC logos with alt text | Phase 1 |
| AP-05 | Careers / Join Us section | Brief pitch + link to contact form with role interest dropdown | Phase 2 |

## 4.5 Contact Page

| ID | Requirement | Acceptance Criteria | Phase |
| --- | --- | --- | --- |
| CP-01 | Contact form: name, email, phone, service interest, message | reCAPTCHA v3, email notification to firm, auto-reply to sender | Phase 1 |
| CP-02 | Google Maps embed for office location | Interactive, linked to Google Maps app on mobile | Phase 1 |
| CP-03 | Business hours display | Include time zone (WAT), visible on desktop and mobile | Phase 1 |
| CP-04 | Phone number and email as clickable links | tel: and mailto: links, tracked as events in GA4 | Phase 1 |
| CP-05 | Calendly embed on contact page | Inline embed, not popup, auto-populates from form if possible | Phase 1 |

## 4.6 Blog & Content

| ID | Requirement | Acceptance Criteria | Phase |
| --- | --- | --- | --- |
| BL-01 | Blog listing page with category filters | Filter by: Accounting, Tax, Business, News. URL slug per category | Phase 1 |
| BL-02 | Individual blog post template | Reading time estimate, author, date, share buttons, related posts | Phase 1 |
| BL-03 | 5 seed articles at launch | 1,000+ words each, keyword-targeted, meta title + description | Phase 1 |
| BL-04 | Newsletter signup within blog posts | Inline signup form, MailChimp/Brevo integration | Phase 1 |
| BL-05 | FAQ page with accordion | Structured data (FAQ schema) for Google snippets, 20 questions | Phase 1 |
| BL-06 | Author profiles for team members | Linked to About page team cards, bio + credentials | Phase 2 |

## 4.7 Phase 2 — Enhanced Features

| ID | Feature | Description | Integration |
| --- | --- | --- | --- |
| P2-01 | Client Portal | Secure login, document upload/download, invoice history | Custom or Clinked/Huddle |
| P2-02 | Online Payment | Pay invoices, retainers, or consultation fees online | Paystack or Flutterwave |
| P2-03 | Live Chat Widget | Real-time agent chat during business hours, bot after hours | Intercom or Crisp |
| P2-04 | AI Chat Assistant | Answers FAQs 24/7, routes complex queries to a human | Anthropic API + Crisp |
| P2-05 | Resource Library | Gated downloadable guides, checklists, templates | Custom CMS section |
| P2-06 | Advanced Analytics | Heatmaps, session recordings, conversion funnel analysis | Hotjar or Microsoft Clarity |

# 5. Non-Functional Requirements

## 5.1 Performance

| Metric | Target | Measurement Tool |
| --- | --- | --- |
| Largest Contentful Paint (LCP) | < 2.5 seconds | Google PageSpeed Insights |
| First Input Delay (FID) / INP | < 200ms | Chrome UX Report |
| Cumulative Layout Shift (CLS) | < 0.1 | Google Search Console |
| Overall PageSpeed Score (Mobile) | ≥ 80 | Google PageSpeed Insights |
| Server Uptime | 99.9% | Hosting provider SLA |
| Image optimisation | WebP format, lazy loading | Manual QA + Lighthouse |

## 5.2 Security

- SSL/HTTPS enforced across all pages and subdomains (mandatory from day one)

- Web Application Firewall (WAF) via Cloudflare free tier

- WordPress core, theme, and plugins updated within 48 hours of security releases

- Admin login: Two-factor authentication enforced for all team accounts

- reCAPTCHA v3 on all forms to prevent spam and bot submissions

- Daily automated backups retained for 30 days (off-site, separate from host)

- Phase 2 Client Portal: AES-256 encryption at rest, TLS 1.3 in transit

## 5.3 Accessibility

- WCAG 2.1 Level AA compliance across all pages

- All images have descriptive alt text attributes

- Colour contrast ratios meet 4.5:1 minimum for normal text

- Keyboard navigation supported for all interactive elements

- ARIA labels on icon-only buttons and form controls

- Screen reader compatibility tested with NVDA (Windows) and VoiceOver (iOS)

## 5.4 Compliance

- Nigeria Data Protection Regulation (NDPR) — privacy policy, cookie consent, data retention policy published

- GDPR-adjacent best practices for any EU visitors

- CAN-SPAM / PECR compliance for newsletter emails — unsubscribe link in every email

- Google reCAPTCHA terms of service compliance on all forms

# 6. Integration Specifications

| Integration | Provider | Method | Phase |
| --- | --- | --- | --- |
| Consultation Booking | Calendly | Popup widget + inline embed | Phase 1 |
| WhatsApp Chat | WhatsApp Business API | Floating widget plugin | Phase 1 |
| Email Marketing | Brevo or Mailchimp | API key, form embed | Phase 1 |
| Web Analytics | Google Analytics 4 | gtag.js, cookie consent gated | Phase 1 |
| Search Console | Google Search Console | HTML tag verification | Phase 1 |
| Spam Protection | Google reCAPTCHA v3 | Server-side validation | Phase 1 |
| Maps | Google Maps Embed API | Embed URL (no billing for embed) | Phase 1 |
| Online Payments | Paystack | Checkout SDK, webhook for confirmation | Phase 2 |
| Live Chat | Crisp or Intercom | JavaScript snippet | Phase 2 |
| AI Chat Bot | Anthropic Claude API | Custom integration via Crisp | Phase 2 |
| Behaviour Analytics | Hotjar or MS Clarity | JavaScript snippet | Phase 2 |

# 7. SEO & Content Strategy

## 7.1 Technical SEO Checklist

- Unique, keyword-targeted title tags (50–60 characters) on every page

- Meta descriptions (150–160 characters) on every page

- Open Graph and Twitter Card meta tags for social sharing

- Canonical URLs to prevent duplicate content

- XML sitemap submitted to Google Search Console on launch day

- Robots.txt configured to block admin, staging, and plugin paths

- Schema markup: LocalBusiness, ProfessionalService, FAQPage, Article

- Breadcrumb navigation with BreadcrumbList schema

- Internal linking strategy: every page linked from at least 2 others

## 7.2 Target Keywords (Priority)

| Keyword | Volume (Est.) | Difficulty | Page Target |
| --- | --- | --- | --- |
| accounting firm Lagos | 1,200/mo | Medium | Home |
| tax consultant Nigeria | 900/mo | High | Services — Tax |
| business consulting Nigeria | 600/mo | High | Services — Consulting |
| bookkeeping services Lagos | 800/mo | Medium | Services — Accounting |
| FIRS tax filing Nigeria | 1,500/mo | Medium | Blog |
| how to register a company Nigeria | 3,200/mo | Low | Blog |
| VAT compliance Nigeria 2025 | 400/mo | Low | Blog |

# 8. Design System Requirements

## 8.1 Brand Guidelines

| Element | Specification | Usage |
| --- | --- | --- |
| Primary Blue | #1B4F8A | Headers, primary buttons, links, logo |
| Accent Teal | #0D7A6E | Secondary CTAs, highlights, success states |
| Dark Charcoal | #111827 | Body text, headings |
| Medium Gray | #6B7280 | Secondary text, placeholders, borders |
| Background | #F9FAFB | Page backgrounds, card fills |
| White | #FFFFFF | Card surfaces, form backgrounds |
| Heading Font | Playfair Display (Google Fonts) | H1, H2, hero text |
| Body Font | Source Sans Pro (Google Fonts) | Body copy, nav, buttons |

## 8.2 Design Principles

- Whitespace-first layout: generous padding creates premium feel

- No more than 2 typefaces; type hierarchy maintained through weight and size only

- All photography: professional, real people, Nigerian business context preferred

- Icons: Phosphor Icons library (consistent style, MIT license)

- Buttons: solid primary (blue), outline secondary (teal), text link tertiary

- Cards: subtle shadow (box-shadow), 8px border radius, no heavy borders

# 9. Analytics, Reporting & KPIs

## 9.1 GA4 Event Tracking Plan

| Event Name | Trigger | Parameters |
| --- | --- | --- |
| book_consultation_click | Click 'Book a Consultation' button | page_location, button_position |
| whatsapp_click | Click WhatsApp widget | page_location |
| contact_form_submit | Form submission success | service_interest, source_page |
| newsletter_signup | Newsletter form submission | source_page, email_domain |
| phone_click | Click tel: link | page_location |
| email_click | Click mailto: link | page_location |
| blog_post_read | Scroll depth > 75% on blog post | post_title, category |
| brochure_download | PDF download click (Phase 2) | service_category |

## 9.2 Monthly Reporting Dashboard

The following metrics should be reviewed in a monthly stakeholder report:

- Organic search sessions, impressions, and average position (Search Console)

- Total sessions, users, and bounce rate by page

- Conversion events by type: bookings, form submissions, WhatsApp clicks

- Newsletter subscribers added and email open/click rates

- Top-performing blog articles by sessions and time on page

- Core Web Vitals status (pass/fail per Google thresholds)

# 10. Launch Acceptance Criteria

The website must pass ALL of the following checks before go-live:

| # | Check | Pass Standard |
| --- | --- | --- |
| 1 | All 4+ pages render correctly on Chrome, Safari, Firefox, Edge | Zero visual regressions on latest browser versions |
| 2 | Mobile layout tested on iPhone 12/14 and Android Samsung S21 | No horizontal scroll, tap targets ≥ 44px |
| 3 | All CTAs trigger correct Calendly popup or page | Calendly loads in < 1.5s, pre-populates if possible |
| 4 | Contact form delivers email to firm inbox within 60 seconds | Test with 3 different email providers |
| 5 | WhatsApp widget opens correct number with pre-filled text | Test on iOS and Android native WhatsApp |
| 6 | Google Analytics 4 receives real-time events | Verify in GA4 DebugView |
| 7 | PageSpeed score ≥ 80 on mobile | Google PageSpeed Insights test report |
| 8 | SSL certificate active and auto-renewing | SSL Labs grade A or above |
| 9 | Cookie consent blocks GA until accepted | Verify no GA events fire before consent |
| 10 | Sitemap submitted to Google Search Console | No crawl errors on day 1 |
| 11 | All internal links functional (no 404s) | Screaming Frog crawl report — 0 broken links |
| 12 | Accessibility audit passes WCAG 2.1 AA | axe DevTools — 0 critical violations |

# 11. Appendix

## A. Recommended Vendor Shortlist

| Category | Option A | Option B | Recommendation |
| --- | --- | --- | --- |
| CMS | WordPress + Elementor Pro | Webflow | WordPress for team autonomy; Webflow for design fidelity |
| Hosting | WP Engine | Cloudways | Cloudways (better price/perf ratio for Nigeria traffic) |
| Email Marketing | Brevo (free 300/day) | Mailchimp | Brevo — better free tier, GDPR-compliant |
| Live Chat (P2) | Crisp | Intercom | Crisp — lower cost for small teams; Intercom for CRM needs |
| Payments (P2) | Paystack | Flutterwave | Paystack — superior Nigeria UX and local settlement |

## B. Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | Jan 2025 | Product Team | Initial draft — Phase 1 requirements only |
| 1.5 | Feb 2025 | Product + IT | Added Phase 2 features, security requirements, SEO keyword table |
| 2.0 | Mar 2025 | Product Team | Final version — added analytics plan, acceptance criteria, vendor appendix |

Nexus Advisory Group — Product Requirements Document v2.0

This document is confidential and intended solely for internal stakeholders. © 2025 Nexus Advisory Group. All rights reserved.